# Red-Team Hardening — Executive Summary

Owner: VT4S | Status: Spike complete, MVP greenlit with conditions | Date: May 2026

## TL;DR

We built a reusable Python package that adversarially tests any LiveKit-hosted AI agent at Varsity Tutors / Nerdy, scores the responses, and blocks deploys when safety thresholds fail. 16 production / POC agents have been mapped; 3 are in MVP scope. Validated end-to-end on real LLM responses, writing real rows to Postgres. One concrete blocker remains before v0.1 ship: committing the GitHub Actions workflow inside the first consumer repo.

## The problem

Nerdy ships AI agents to K-12 students, tutor candidates, paying customers, and B2B course learners — all over LiveKit + LemonSlice. Today there is no automated check that an agent change does not regress on safety behavior. Each team handcrafts moderation logic independently, and policy expectations (FERPA, COPPA, K-12 content rules, brand safety) are inconsistently enforced.

## The solution

A Python package — vt-agent-redteam — that any LiveKit agent repo installs via pip and calls from CI. The package contains the adversarial corpus, scorers, runners, and Postgres writer. Each agent ships a small .redteam/manifest.yaml describing its dispatch name, metadata schema, and policy profile. Zero changes to the package when onboarding a new agent.

Architecture in four bullets:

- One package, many agents — installable from a single internal repo

- Per-agent manifest — declares dispatch name, scenario buckets, thresholds, override authority

- Six policy profiles — k12_learner, support_navigation, commerce_checkout, interview_assessment, b2b_course, demo_poc — so K-12 scenarios run only against K-12 agents

- One results schema — redteam.redteam_runs in Supabase, with dashboards by category, agent, week, and cost

## Status today

- 195 adversarial scenarios across 22 categories (English + Portuguese), covering content safety, K-12 policy compliance, FERPA/COPPA, prompt security, and stakeholder protection

- 4 scoring layers running in parallel per scenario (refusal detection, prompt-leak detection, forbidden-topics detection, OpenAI Moderation API)

- 4 runner modes — local Docker, real LiveKit audio, HTTP moderation endpoint, direct-LLM bypass

- Validated end-to-end against real LLM responses — run_id 7a48a9b6 produced 40 real (non-stub) rows in Postgres, with cost tracking, response hashing, and threshold enforcement

- 16 LiveKit agents mapped across the varsitytutors org — 6 in production, 5 in POC, 5 stale / superseded

- 3 agents selected for MVP coverage: Conversation Club (P0), Tutor Interviewer (P1), Nerdy Avatar Gemini (P2) — together exercising 2 runtimes × 3 LLM backends × ±LemonSlice avatar

- Promptfoo + PyRIT integrated for corpus expansion and multi-turn attack generation

- Tooling research complete — 12 industry tools compared across 5 architecture layers, with adopt / watch / avoid verdicts

## Cost projection

| Workload | Cost per run | Cadence | Annual estimate |
| --- | --- | --- | --- |
| PR smoke check (per PR) | ~$0.005 | ~50 PRs/week/agent | ~$500 |
| Deploy gate (per deploy) | ~$0.50 | ~3 deploys/week/agent | ~$200 |
| Weekly canary (full corpus) | ~$8 | 52 weeks | ~$416 |
| Promptfoo / PyRIT quarterly generation | ~$1 | 4× per year | ~$4 |
| Total annual cost (3 agents in MVP) |  |  | ~$2,000 |

This is roughly 10× cheaper than the lowest-tier commercial alternative (Lakera Guard, Robust Intelligence) while owning the K-12-specific corpus.

## Risks

- Audio capture race condition still open — bypassed with direct-LLM runner for the spike, fix in Phase 1

- Scorer false negatives on “soft refusals” — known limitation, LLM-as-judge upgrade planned for v0.2

- Adoption dependency — needs commitment from one consumer agent team (Conversation Club) to commit the first workflow

## What is required to ship v0.1 (the three remaining items)

- Workflow committed in a consumer repo — .github/workflows/redteam.yml in varsitytutors/conversation-club, with one green Actions run writing a non-stub row

- Real audio path closed — one transcript_source=livekit_audio_capture row from staging

- Slack alert wired — webhook flag + on-call channel + one demonstrated alert firing

Estimated effort: 5–10 engineer-days across these three items.

## Decision asked of leadership

Approve VT4S to proceed with MVP prep work (Phase 1) on the items above. Phase 2 (canary cadence + second agent onboarding) and Phase 3 (dashboards, multi-language, LLM-as-judge) follow contingent on successful v0.1 close. No additional headcount requested; existing sprint capacity covers Phase 1.

## Where to go for more detail

- Spike doc (architecture, manifest schema, deploy trigger model): docs/12-livekit-redteam-hardening-solution.md

- Tooling research (12 tools compared): docs/08-tooling-dossier.md

- Agent inventory (16 agents mapped + MVP rationale): docs/11-agent-coverage-matrix.md

- Code: github.com/ghabrielrodrigues-vt/vt-agent-redteam-poc (private)